## Slide 1
V
VigiliCloud
Internal Roadmap & Build Status
What's done. What's next. What Phase 2 (MCP) means.
Honest internal status across all planned features -- May 2026
Status Key:
DONE
Feature is live on production
IN PROGRESS
Partially built, needs completion
NEXT
Highest priority to build next
PLANNED
Confirmed for roadmap, not started
FUTURE
Phase 2 -- after product-market fit
BLOCKED
Needs external action to unblock
VigiliCloud | INTERNAL USE ONLY | Not for distribution
1 of 10

## Slide 2
Overall Progress Snapshot
Where VigiliCloud stands today -- May 2026
Core Product (Scanner + AI + Exports)
All MVP features are live on app.vigilicloud.com
100%
9/9 done
Billing (Razorpay)
Code 100% done -- only Render env vars missing
87%
7/8 done
Notifications (Email Alerts)
Email live via Resend -- domain email pending
87%
7/8 done
Advanced Features (Tickets/Drift/API)
Q3 2026 roadmap -- not MVP, expansion features
0%
0/8 done
MSP Multi-Tenant Mode
Q4 2026 -- needed for MSP plan at scale
0%
0/6 done
Phase 2 MCP Governance
2027+ -- the powerful Phase 2 vision
0%
0/6 done
MVP is live and working. Billing needs 1 action (30 min). Advanced features are the growth roadmap -- not missing MVP requirements.
2 of 10

## Slide 3
What's Done -- Core MVP (100% Live)
All of these are running right now on app.vigilicloud.com
LIVE
AWS Account Onboarding
Read-only IAM role + STS AssumeRole. ARN input, connection test, account listing. Zero credentials stored ever.
LIVE
10 Security Checks
S3 public access, Root keys, IAM permissions, MFA, Security Groups, RDS, EBS, CloudTrail, VPC Flow Logs, KMS rotation.
LIVE
Parallel Scan Engine
All 10 checks run simultaneously via boto3. Severity classification (CRITICAL/HIGH/MEDIUM). Per-resource findings in database.
LIVE
Dashboard & Findings UI
Findings table with severity/service/status filters. FindingDetail panel with exact fix guidance for every finding.
LIVE
Claude AI Executive Summary
POST /scans/{id}/ai-analysis calls Claude Haiku. Generates plain-English executive summary with prioritised fixes.
LIVE
CSV / JSON Export
One-click compliance evidence download from scans page. All findings with resource IDs, severity, remediation steps.
LIVE
Email Alerts on CRITICAL
Resend API sends immediate email when CRITICAL findings are found. Configured via RESEND_API_KEY + FROM_EMAIL.
LIVE
Auth System (Session-based)
Signup, signin, signout, /auth/me. Session cookies with TTL. Rate limiting on all auth endpoints. Admin seed on startup.
LIVE
Production Deployment
Backend (FastAPI on Render) + UI (Next.js on Render). Auto-deploy from main branch GitHub pushes. Postgres database.
3 of 10

## Slide 4
Razorpay Billing -- 87% Done (Code Complete)
The code is 100% written. Only 6 environment variables are missing.
What's already in the code (billing.py + deps.py):
Subscription creation
POST /billing/subscribe -- creates Razorpay subscription for starter/pro/MSP
Payment verification
POST /billing/verify-payment -- verifies HMAC signature after Razorpay checkout flow
Webhook handler
POST /billing/webhook -- handles subscription.activated, halted, payment.captured events
Cancel subscription
POST /billing/cancel -- cancels at end of billing cycle, resets user plan to free
Live status sync
GET /billing/sync -- fetches live subscription status directly from Razorpay API
Signature verification
verify_razorpay_payment_signature() and verify_razorpay_webhook_signature() both implemented
Plan ID configuration
RAZORPAY_PLAN_STARTER/PRO/MSP read from env vars -- plan IDs come from Razorpay dashboard
Billing status endpoint
GET /billing/status -- returns plan tier, account limit, sub ID, Razorpay config state
The only remaining step:
Add these 6 env vars to Render:
RAZORPAY_KEY_ID
API Key ID from Razorpay Dashboard
RAZORPAY_KEY_SECRET
API Key Secret from Razorpay Dashboard
RAZORPAY_WEBHOOK_SECRET
Webhook secret from Razorpay -> Webhooks
RAZORPAY_PLAN_STARTER
Plan ID for the Starter plan
RAZORPAY_PLAN_PRO
Plan ID for the Pro plan
RAZORPAY_PLAN_MSP
Plan ID for the MSP plan
Steps: Razorpay Dashboard -> Create Plans (Starter/Pro/MSP) -> Copy Plan IDs -> Render Dashboard -> Backend Service -> Environment -> Add Variables
Time to complete: ~30 minutes. Then billing is 100% live.
4 of 10

## Slide 5
What is MCP? Why is it Phase 2?
Model Context Protocol -- NOT a failure, it's the biggest future opportunity
MCP = Model Context Protocol (made by Anthropic, the company that makes Claude)
It's a standard that lets Claude AI connect to external tools -- Jira, GitHub, Slack, AWS CLI -- and take actions, not just suggest them.
TODAY (Phase 1) -- Claude TELLS you what to do
PHASE 2 (MCP) -- Claude DOES it after you approve
1. VigiliCloud scans your AWS account
1. VigiliCloud scans your AWS account
2. Finds: S3 bucket 'my-data' is PUBLIC
2. Finds: S3 bucket 'my-data' is PUBLIC
3. Claude explains: 'This exposes all files to internet'
3. Claude explains the risk AND proposes the fix
4. Claude shows: Run this CLI command to fix it
4. You see: [APPROVE FIX] button -- one click
5. YOU manually copy-paste and run the command
5. Claude executes the fix via MCP (with least privilege)
6. YOU manually re-scan to verify it's fixed
6. Auto re-scan confirms fix, audit log records everything
Result: 6 steps, YOU do the actual work
Result: 4 steps, YOU just approve -- Claude does the work
The non-negotiable rule: Read runs automatically. Any write/fix action ALWAYS needs your approval first. Claude proposes, you decide, Claude executes.
MCP is NOT 'AI doing things without permission' -- it's 'AI doing things with exactly one click of your approval, then doing it perfectly every time.'
5 of 10

## Slide 6
Next Features to Build -- Q2 & Q3 2026
Ranked by impact. Highest value first.
NEXT
Razorpay Env Vars on Render
Add 6 env vars to Render backend service. Billing goes live with zero code changes needed.
30 min
No code
NEXT
Multi-Account Dashboard
Single screen showing all connected accounts: risk score, last scan time, CRITICAL count, fix progress per account.
2-3 days
UI + API
NEXT
Scheduled Daily Auto-Scans
Cron job scans all accounts daily. Email alert only if NEW critical findings appear since last scan.
1-2 days
Backend
PLANNED
Slack / Teams Webhook Alerts
User pastes their Slack webhook URL in Settings. CRITICAL findings posted to their #security channel automatically.
2-3 days
Backend + UI
PLANNED
SOC2 Questionnaire Autofill
AI reads scan evidence and pre-fills standard SOC2 questionnaire answers. Huge value for startup enterprise deals.
3-5 days
AI + UI
PLANNED
IaC Fix Snippets (Terraform / CDK)
AI generates Terraform or CDK code to fix each finding -- not just CLI commands. Much higher value for DevOps teams.
3-5 days
AI + UI
PLANNED
Drift Monitoring & Change Timeline
Track config changes between scans. Show when each finding first appeared and what changed. Timeline view per account.
4-6 days
Backend + UI
PLANNED
Developer API (REST + API Keys)
API keys for developers to trigger scans and pull findings programmatically. GitHub Actions integration possible.
3-4 days
Backend
6 of 10

## Slide 7
Q4 2026 -- Approval Gates & MSP Multi-Tenant
These two features significantly raise the product ceiling
Ticket Creation & Approval Gates
Planned | Effort: 5-8 days | Unlocks: enterprise workflow
Jira Ticket Auto-Creation
Finding detected -> Jira issue auto-created with: severity, resource ID, affected service, and fix steps pre-filled. Engineer just needs to click resolve.
GitHub PR Draft for IaC Fixes
When a Terraform/CDK fix is generated, VigiliCloud opens a PR on your repo with the exact code changes. Engineer reviews and merges.
Fix Approval Workflow
Mark any AI-proposed fix as 'Needs Approval'. Assign to a team member. They get an email with one-click approve/reject. Full audit trail.
Immutable Audit Log
Every scan, fix, approval, export logged with: timestamp, user, what changed, before/after values. Cannot be edited or deleted. SOC2 requirement.
Auto-Verify After Fix
After a fix is marked complete, VigiliCloud auto-triggers a re-scan of just that resource to confirm the finding is resolved. Closes the loop.
MSP Multi-Tenant Dashboard
Planned | Effort: 1-2 weeks | Unlocks: $999/mo MSP plan at scale
Client Account Groups
Group accounts by client name. Each client has isolated accounts, scans, findings, and reports.
MSP Overview Dashboard
One screen: all clients, worst risk score, last scan date, CRITICAL count, fix progress % per client.
Per-Client Report Generator
One-click branded PDF/CSV report per client. Ready to attach to a monthly email to your client.
User Roles (Admin vs. Viewer)
Admin = full access. Viewer = read-only. Clients can optionally be given login to see their own results.
White-Label Reports
Replace 'VigiliCloud' with MSP's own logo on all reports. Agencies resell the service under their brand.
Usage Tracking Per Client
Track scans and accounts per client for MSP billing. Know exactly which client uses what.
7 of 10

## Slide 8
Phase 2 -- MCP Governance (2027+)
Claude doesn't just find problems -- it fixes them (with your approval)
The full MCP execution flow (Phase 2):
Scan (reads AWS)
->
Finding Detected
->
AI Proposes Exact Fix
->
You Click APPROVE
->
MCP Executes with Least Priv.
->
Auto-Verify + Audit Log
What this enables that Phase 1 cannot do:
Fix S3 bucket in 1 click
Claude applies Block Public Access to the bucket automatically. You just approve. No CLI needed.
Create Jira tickets automatically
Finding detected -> Jira issue created with full details -> assigned to right person -> tracked to resolution.
Open GitHub PRs with code fixes
Terraform/CDK code generated -> PR opened on your repo -> engineer reviews and merges -> issue resolved.
Slack approval from your phone
CRITICAL finding -> Slack message with [APPROVE FIX] button -> approve from Slack -> Claude fixes it.
Multi-cloud (Azure + GCP)
Same approval flow, same audit log -- but fixing misconfigs across Azure and GCP accounts too.
SOC2 questionnaire answered
Enterprise customer sends security questionnaire -> Claude fills all answers backed by scan evidence -> you review and send.
Why this creates an unbeatable moat: Competitors give you alerts. VigiliCloud Phase 2 closes the full loop from detection to verified fix -- with one click.
MCP is already used by thousands of Claude integrations. We reuse Anthropic's standard -- zero infrastructure to build from scratch.
8 of 10

## Slide 9
Master Roadmap Timeline -- All Features
From today's MVP to Phase 2 MCP platform
NOW May 2026
DONE
Core scanner (10 checks)
DONE
Claude AI analysis
DONE
Exports + Email alerts
NEXT
Razorpay env vars (30min)
Q3 2026 Jul-Sep
PLANNED
Multi-account dashboard
PLANNED
Scheduled daily scans
PLANNED
Slack/Teams alerts
PLANNED
SOC2 questionnaire AI
Q4 2026 Oct-Dec
PLANNED
Jira + GitHub PR drafts
PLANNED
Approval gates + audit log
PLANNED
MSP multi-tenant mode
PLANNED
Developer API access
2027+ Phase 2
FUTURE
MCP execution engine
FUTURE
Azure + GCP support
FUTURE
White-label MSP mode
FUTURE
HIPAA / PCI custom checks
Timelines are estimates. Features may shift based on customer feedback and which features drive most revenue.
9 of 10

## Slide 10
Immediate Action Plan -- Next 30 Days
The highest-leverage tasks right now, in priority order
This Week
Add Razorpay env vars to Render
30 min
Billing live instantly
Test full payment flow end-to-end
2 hrs
Verify subscribe + cancel works
Set up vigilicloud.com email (Resend DNS)
2 hrs
Replace onboarding@resend.dev
LinkedIn: 10 AWS consultant outreaches/day
Daily
First paying customers
Week 2
Build multi-account dashboard UI
2-3 days
Required for Pro/MSP plan value
Add scheduled scan cron job (backend)
1-2 days
Automates daily scanning
Create ProductHunt launch page + screenshots
1 day
Prepare for coordinated launch
Build list of 30 target MSPs + SOC2 startups
2 hrs
GTM foundation
Week 3-4
ProductHunt + Hacker News launch
Launch day
Target: 1,000+ signups
Add Slack webhook integration (Settings)
2-3 days
Most common early ask
Cold email campaign to 30 target accounts
Ongoing
High-intent outreach
Close first 3 paying pilots
Ongoing
Decision gate: proves PMF
Decision Gate: If 3 paying pilots close in 30 days -> business proven. Double down on features + GTM. Original plan from Feb 2026.
10 of 10